BlueWeb Tomcat 9.0.116 Upgrade

Change Request — Implementation Plan

Environment: PV  |  March 2026

# Change Request Overview

| CR Title | BlueWeb Tomcat 9.0.116 Upgrade |
| --- | --- |
| Environment | PV (BlueWeb PV Servers) |
| Change Type | Infrastructure Upgrade |
| Priority | High — Security & Stability |
| From Version | Apache Tomcat 9.0.102 |
| To Version | Apache Tomcat 9.0.116 |
| Impacted System | Liferay DXP — /opt/liferay/liferay-dxp |
| Prepared By | BCBSA BlueWeb Development Team |

# Pre-Requisites

Before starting the implementation, ensure the following are ready:

- Tomcat 9.0.116 server package is attached to the Change Request

- support-tomcat.jar is attached to the Change Request

- Empty backup folder BWTomcatUpgradeBackup_9.0.102 is created on the server

- Access to /opt/liferay/liferay-dxp is available

- JVM restart window is scheduled and approved

# Implementation Instructions

Repeat all steps on each BlueWeb PV server.

| Step 1 | Create Backup of Existing Tomcat Installation |
| --- | --- |
|  | Take a backup of the following folders to BWTomcatUpgradeBackup_9.0.102: - /opt/liferay/liferay-dxp - /opt/liferay/liferay-dxp/tomcat Note: Ensure backup is complete before proceeding to Step 2. |

| Step 2 | Deploy Tomcat 9.0.116 |
| --- | --- |
|  | Copy the new Tomcat server files to the Liferay installation: - Retrieve Tomcat 9.0.116 server from the Change Request attachment - Create folder: upgradeserver_9.0.116 - Copy support-tomcat.jar from the Change Request into upgradeserver_9.0.116 - Copy bin, lib, and conf folders from Tomcat 9.0.116 server to /opt/liferay/liferay-dxp/tomcat Enter Y to overwrite when prompted. |

| Step 3 | Restore Custom Configuration Files |
| --- | --- |
|  | Restore the following config files from BWTomcatUpgradeBackup_9.0.102/tomcat/conf_to to /opt/liferay/liferay-dxp/tomcat/conf: - server.xml - context.xml - logging.properties Update catalina.properties — common.loader value: common.loader= "${catalina.home}/lib/ext","${catalina.home}/lib/ext/*.jar","${catalina.base}/lib","${catalina.base}/lib/*.jar","${catalina.home}/lib","${catalina.home}/lib/*.jar" |

| Step 4 | Deploy support-tomcat.jar |
| --- | --- |
|  | Copy support-tomcat.jar from the Change Request attachment to: /opt/liferay/liferay-dxp/tomcat/lib |

| Step 5 | Recycle JVM |
| --- | --- |
|  | Restart the JVM for all changes to take effect: - Initiate JVM restart on the PV server - Once restarted, request DEV team to validate all changes - Monitor startup — no delays should be observed |

| Step 6 | Verify Upgrade Success |
| --- | --- |
|  | Observe Tomcat Catalina logs to confirm successful upgrade: - Tomcat version shows 9.0.116 in logs - No errors observed in catalina.out - No delays in startup process Verification command: grep 'Server version' /opt/liferay/liferay-dxp/tomcat/logs/catalina.out Expected output: Apache Tomcat/9.0.116 |

# Backout Plan

If any issues are observed post-upgrade, execute the following rollback steps immediately.

⚠ Backout Procedure — Repeat on all PV Servers

- Restore Tomcat from BWTomcatUpgradeBackup_9.0.102 to /opt/liferay/liferay-dxp - Recycle JVM for changes to take effect - Once JVM is restarted, request DEV team to validate - Confirm catalina.out shows Tomcat version as 9.0.102

# Sign-off & Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Developer |  |  |
| Tech Lead |  |  |
| Manager | Lavanya |  |